Description of test	Test data to be used (if required)	Test data type	Expected outcome	Actual outcome	Comments and intended actions
1. Test to see if user can register	John12, password, john, smith,john@mail.com	normal	User is entered into database and redirected to the login page	Error has been thrown see testing evidence document	Error has been thrown to due a syntax error see testing document for error and fixes
2. test to see if user can register	John12, password, john, smith,john@mail.com	normal	User is entered into database and redirected to the login page	Error has been thrown	Error has been thrown due to database field types being incorrect
3. test to see if user can register	John12, password, john, smith,john@mail.com	normal	User is entered into database and redirected to the login page	User is entered into database and redirected to the login page	N/A
4. test to see if user can log in	John12, password	normal	User should be logged in and redirected to the homepage	Error is thrown	Error has been thrown due to the table name being misspelt
5. test to see if user can log in	John12, password	normal	User should be logged in and redirected to the homepage	User is logged in and is redirected to the homepage	N/A
6. test to see if user can see rooms and services	N/A	N/A	User should be able to see all rooms and services	User can see all rooms and services	N/A
7. test to see if a user can make a booking and the services link to a booking	Booking details	normal	Booking should be confrimed and in the database the services should link up to the database	Booking is confrimed and in the database the services link up to bookingid